Enterprise ACL Audit System

Comprehensive Permission & Security Descriptor Inventory

Planning Document

February 21, 2026 | Overhead Door Corporation | Michael George

# 1. Executive Summary

This project creates an automated system to discover, collect, and catalog every Access Control List (ACL) and permission assignment across all servers in the OHDC environment. The goal: when someone asks 'Where is this AD group used?' or 'What does this user have access to?', the answer is a search query away.

## 1.1 The Problem

ACLs are scattered across dozens of object types on hundreds of servers: file system folders, registry keys, DCOM applications, printer queues, certificate stores, WMI namespaces, scheduled tasks, services, network shares, IIS sites, SQL databases, and more. Without a centralized inventory, answering basic questions like 'Where is the Finance-Admins group applied?' requires manually checking every server. This is operationally unsustainable with 1,200+ servers.

## 1.2 The Solution

A PowerShell-based collection framework that connects to each server, queries every ACL-bearing object, normalizes the data, and stores it in a SQLite database. An Excel-based reporting layer generates per-server and environment-wide ACL reports. A companion search tool allows instant lookups by user, group, permission type, or path.

## 1.3 Why SQLite, Not Just Excel

Your instinct about Excel being too large is correct. A single server with standard Windows roles can have 50,000-200,000 discrete ACL entries. Across 1,200 servers, this could exceed 100 million rows. Excel has a hard limit of 1,048,576 rows per sheet and becomes unusable beyond ~500K rows. SQLite handles billions of rows efficiently, supports instant searches, and the database file is a single portable .db file that can live on a network share. We will generate Excel reports FROM the database for specific queries (per-server, per-group, per-permission type).

# 2. Complete Scope of ACL Collection

Every Windows object type that carries a security descriptor will be collected. Here is the comprehensive list:

| # | Object Type | PowerShell Method | Est. ACEs/Server | Complexity | Phase |
| --- | --- | --- | --- | --- | --- |
| 1 | File System (NTFS) | Get-Acl on folder tree (depth-limited) | 10K-100K+ | High | P1 |
| 2 | Network Shares (SMB) | Get-SmbShareAccess + Get-Acl on share path | 50-500 | Low | P1 |
| 3 | Registry Keys | Get-Acl on HKLM/HKU hives (selected subtrees) | 1K-10K | Medium | P1 |
| 4 | Scheduled Tasks | Get-ScheduledTask + SDDL parsing | 50-200 | Medium | P2 |
| 5 | Windows Services | Get-Service ¦ sc.exe sdshow (SDDL) | 50-150 | Medium | P1 |
| 6 | DCOM Applications | Registry: HKCR\AppID + HKLM\SOFTWARE\Classes\AppID | 100-500 | High | P2 |
| 7 | WMI Namespaces | Get-WmiObject __SystemSecurity (GetSD) | 20-100 | High | P2 |
| 8 | Printers / Print Queues | Get-Printer ¦ Get-PrinterPermission or SDDL | 10-100 | Medium | P2 |
| 9 | Certificate Stores | Get-ChildItem Cert:\ + ACL on private key containers | 20-200 | Medium | P2 |
| 10 | IIS Sites/App Pools | Get-WebConfiguration (if IIS role installed) | 10-100 | Medium | P3 |
| 11 | SQL Server Objects | SMO: Server/DB/Schema/Table level permissions | 100-10K | High | P3 |
| 12 | COM+ Applications | COMAdmin.COMAdminCatalog roles | 10-50 | Medium | P3 |
| 13 | Event Log Channels | wevtutil get-log (channelAccess SDDL) | 20-50 | Low | P2 |
| 14 | Performance Counters | Registry: HKLM\SYSTEM\CCS\Services\Perfc* | 5-10 | Low | P3 |
| 15 | Named Pipes / Mailslots | Win32_SecurityDescriptor on pipe objects | 10-30 | High | P3 |
| 16 | AD Objects (per server) | dsacls / Get-Acl AD: for server-specific OUs | 100-5K | Medium | P2 |
| 17 | Group Policy (applied) | Get-GPResultantSetOfPolicy per server | 10-50 | Medium | P2 |
| 18 | Local Groups & Members | Get-LocalGroup + Get-LocalGroupMember | 20-100 | Low | P1 |
| 19 | User Rights Assignment | secedit /export + LsaEnumerateAccountsWithUserRight | 20-50 | Medium | P1 |
| 20 | Audit Policy (SACL) | auditpol /get /category:* + SACL on sensitive objects | 50-200 | Medium | P2 |

Phase 1 (Core): File System, Shares, Registry, Services, Local Groups, User Rights — the 6 most commonly queried ACL types

Phase 2 (Extended): DCOM, WMI, Printers, Certs, Scheduled Tasks, Event Logs, AD Objects, GPO, Audit Policy

Phase 3 (Specialized): IIS, SQL, COM+, Performance Counters, Named Pipes

Estimated total per server: 15K-120K ACE records (varies dramatically by role)

Estimated environment total: 50M-150M records across 1,200 servers → SQLite required

# 3. Database Schema (SQLite)

The database uses a normalized schema to minimize storage while enabling fast searches. The key insight: most ACL queries are 'Where is group X used?' or 'What permissions exist on path Y?' — the schema is optimized for both.

## 3.1 Core Tables

Servers

| Column | Type | Purpose |
| --- | --- | --- |
| ServerID | INTEGER PK | Auto-increment primary key |
| ServerName | TEXT UNIQUE | FQDN of the server |
| Domain | TEXT | AD domain (ohdc.com, overheaddoor.com, etc.) |
| OS | TEXT | Operating system name and version |
| Roles | TEXT | Comma-separated installed roles (DC, SQL, IIS, File, Print) |
| LastCollected | DATETIME | Timestamp of last successful ACL collection |
| CollectionDurationSec | INTEGER | How long collection took (for performance tuning) |
| ACECount | INTEGER | Total ACE records for this server |

Identities (users & groups — deduplicated)

| Column | Type | Purpose |
| --- | --- | --- |
| IdentityID | INTEGER PK | Auto-increment primary key |
| SID | TEXT UNIQUE | Security Identifier (S-1-5-21-...) |
| AccountName | TEXT | DOMAIN\User or BUILTIN\Administrators |
| AccountType | TEXT | User, Group, Computer, WellKnown, Unknown |
| Domain | TEXT | Source domain or BUILTIN/NT AUTHORITY |
| IsOrphan | BOOLEAN | True if SID cannot be resolved to a name (stale) |

ACLEntries (the main table — one row per ACE)

| Column | Type | Purpose |
| --- | --- | --- |
| ACEID | INTEGER PK | Auto-increment primary key |
| ServerID | INTEGER FK | Which server this ACE was found on |
| IdentityID | INTEGER FK | Which user/group this permission is for |
| ObjectType | TEXT | FileSystem, Share, Registry, Service, DCOM, etc. |
| ObjectPath | TEXT | Full path: C:\Shares\Finance, HKLM:\SOFTWARE\..., etc. |
| AccessType | TEXT | Allow or Deny |
| Permission | TEXT | Normalized: FullControl, Read, Write, Modify, Execute, etc. |
| RawRights | TEXT | Original rights value (for exact audit, e.g. 0x1F01FF) |
| Inheritance | TEXT | None, ContainerInherit, ObjectInherit, InheritOnly, etc. |
| IsInherited | BOOLEAN | True if inherited from parent, False if explicit |
| PropagationFlags | TEXT | None, InheritOnly, NoPropagateInherit |
| Owner | TEXT | Object owner (DOMAIN\User) |
| SDDL | TEXT | Raw SDDL string (for full reconstruction if needed) |
| CollectedAt | DATETIME | When this ACE was collected |

Indexes (for fast searching)

- IDX_ACE_Identity: (IdentityID) — 'Where is this group used?'

- IDX_ACE_Server: (ServerID, ObjectType) — 'All ACLs on this server'

- IDX_ACE_Path: (ObjectPath) — 'Who has access to this path?'

- IDX_ACE_Permission: (Permission, AccessType) — 'All FullControl grants'

- IDX_Identity_SID: (SID) — Fast SID-to-name resolution

- IDX_Identity_Name: (AccountName) — Fast name-based search

## 3.2 Supplementary Tables

- GroupMemberships: GroupSID, MemberSID, MemberType (for recursive group expansion)

- CollectionLog: ServerID, StartTime, EndTime, ObjectTypesCollected, Errors, BytesCollected

- ChangeHistory: Tracks ACL changes between collection runs (diff between current and previous)

## 3.3 Storage Estimates

| Scenario | Servers | ACEs/Server | Total Records | DB Size | Query Time | Collection Time |
| --- | --- | --- | --- | --- | --- | --- |
| Phase 1 only | 200 (Windows) | 15,000 | 3M | ~1 GB | <1 sec | ~2 hrs |
| Phase 1+2 | 200 | 50,000 | 10M | ~3 GB | <2 sec | ~5 hrs |
| Full (P1+2+3) | 200 | 100,000 | 20M | ~6 GB | <3 sec | ~8 hrs |
| Full + Linux | 600 | 20,000 | 12M+20M | ~8 GB | <3 sec | ~12 hrs |

Note: SQLite handles this easily. The .db file is a single portable file. No SQL Server instance required.

# 4. Architecture

## 4.1 Module Structure

Following the proven pattern from the Hyper-V Inventory project:

- ACLAudit.psm1 — Main orchestrator (discovery, parallel jobs, DB management)

- ACLAudit-FileSystem.psm1 — NTFS file/folder ACL collection

- ACLAudit-Registry.psm1 — Registry key ACL collection

- ACLAudit-Services.psm1 — Services, Scheduled Tasks, DCOM, COM+

- ACLAudit-Network.psm1 — Shares, Printers, IIS

- ACLAudit-Security.psm1 — WMI, Certificates, Event Logs, User Rights, Audit Policy

- ACLAudit-AD.psm1 — AD objects, GPO, Local Groups

- ACLAudit-SQL.psm1 — SQL Server permissions (optional, requires SMO)

- ACLAudit-Database.psm1 — SQLite operations (insert, query, diff, export)

- ACLAudit-Export.psm1 — Excel report generation from DB queries

- ACLAudit-Search.psm1 — Interactive search/lookup tool

- Config-ACLAudit.psd1 — Configuration file

- Run_ACLAudit.ps1 — Config-driven launcher

## 4.2 Collection Architecture

Each server is collected via a background job. Inside each job, a single Invoke-Command remote session runs all collection modules in sequence (same pattern as Hyper-V Inventory — one network hop per server). The remote scriptblock returns a hashtable of results organized by ObjectType. The main thread receives results and bulk-inserts into SQLite.

File System Collection Strategy

File system is the largest ACL source and requires special handling:

- Depth-limited: Configurable max depth (default: 5 levels from each share root)

- Skip-inherited: Option to only record EXPLICIT ACEs (reduces volume 80-90%)

- Include-patterns: Collect all ACLs under specified paths (e.g., share roots, user profile roots)

- Exclude-patterns: Skip Windows, Program Files, $Recycle.Bin, System Volume Information

- Break-on-change: Only collect folders where ACL differs from parent (inherited = skip)

The 'break-on-change' mode is the recommended default. Instead of recording 100,000 identical inherited ACLs, it records only the ~500 folders where someone explicitly changed permissions. The inherited flag tells you everything else inherits from the recorded parent.

SDDL Parsing

Several object types (services, DCOM, event logs, WMI namespaces) store permissions as SDDL strings rather than .NET ACL objects. The database module includes a universal SDDL parser that converts these to normalized ACE records. This ensures consistent output regardless of source object type.

## 4.3 Credential Reuse

Uses the same credential framework as the Hyper-V Inventory (Config.psd1 credential definitions, Credential-Cache.json, multi-domain support). The ACL Audit config file can reference the same credential XML files.

# 5. Reporting & Search

## 5.1 Excel Reports (generated from database)

| Report | Use Case | Tabs |
| --- | --- | --- |
| Per-Server Report | Detailed ACL inventory for one server | Summary, FileSystem, Shares, Registry, Services, DCOM, Printers, LocalGroups, UserRights |
| Group Lookup Report | Where is AD group X used? | Summary (count by server/type), Detail (every ACE), Effective (incl. nested groups) |
| User Lookup Report | What can user X access? | Direct Perms, Group Memberships, Effective Perms, Admin Rights, Sensitive Access |
| Change Report | What changed since last collection? | Added ACEs, Removed ACEs, Modified ACEs, New Shares, Removed Shares |
| Orphan Report | SIDs that cannot resolve to names | Orphan ACEs by Server, Orphan ACEs by Path, Recommended Cleanup |
| Sensitive Access Report | Who has admin/elevated access? | Local Admins, Service Accounts, FullControl grants, Write to sensitive paths |
| Compliance Report | Security policy violations | Open shares, Everyone permissions, Authenticated Users grants, Weak DACLs |

## 5.2 Interactive Search Tool

A PowerShell function for instant lookups:

Search-ACLAudit -Identity 'OHDC\Finance-Admins'

→ Returns every ACE in the environment for that group, sorted by server and path

Search-ACLAudit -Path '*\Finance\*' -Permission 'FullControl'

→ Every FullControl grant on any path containing 'Finance'

Search-ACLAudit -Server 'RICTX-SQL-P01' -ObjectType 'Service'

→ All service permissions on a specific server

Search-ACLAudit -Orphans

→ All unresolvable SIDs in the environment

## 5.3 Integration with Hyper-V Inventory

The ACL Audit can optionally reference the Hyper-V Inventory database to enrich its output:

- Correlate server names with Hyper-V host/VM status

- Include ACL collection as an optional step in the Hyper-V report (Advanced level)

- New parameter: -IncludeACLAudit on Hyper-V Inventory → triggers ACL collection for all discovered hosts/VMs

- New Excel tab in Hyper-V report: ACL-Summary (top-level stats per host/VM from ACL database)

# 6. Implementation Plan

| Phase | Session | Components | Est. Lines | Est. Hours | Dependencies |
| --- | --- | --- | --- | --- | --- |
| P1 | S1 | Database module (SQLite ops, SDDL parser) | ~600 | 4-6 | PSSQLite module |
| P1 | S2 | File System ACL collection + depth/inheritance filtering | ~500 | 4-6 | Database module |
| P1 | S3 | Shares, Registry, Services, Local Groups, User Rights | ~600 | 4-6 | Database module |
| P1 | S4 | Main orchestrator + parallel jobs + Config + Run_ACLAudit | ~400 | 3-4 | All P1 modules |
| P1 | S5 | Export module (Per-Server + Group Lookup reports) | ~400 | 3-4 | Database module |
| P1 | S6 | Search tool + Change detection (diff between runs) | ~350 | 3-4 | Database module |
| P2 | S7 | DCOM, WMI Namespaces, Scheduled Tasks, Certificates | ~500 | 4-6 | P1 complete |
| P2 | S8 | Printers, Event Logs, AD Objects, GPO, Audit Policy | ~500 | 4-6 | P1 complete |
| P2 | S9 | Sensitive Access + Compliance + Orphan reports | ~350 | 3-4 | P2 modules |
| P3 | S10 | IIS, SQL Server, COM+, Performance Counters | ~500 | 4-6 | P2 complete |
| P3 | S11 | Hyper-V Inventory integration + documentation | ~300 | 3-4 | All phases |

Phase 1 total: ~2,850 lines across 6 sessions (~22-30 hours)

Phase 2 total: ~1,350 lines across 3 sessions (~11-16 hours)

Phase 3 total: ~800 lines across 2 sessions (~7-10 hours)

Grand total: ~5,000 lines across 11 sessions (~40-56 hours)

# 7. Configuration

## 7.1 Config-ACLAudit.psd1 Key Settings

| Setting | Default | Purpose |
| --- | --- | --- |
| DatabasePath | 'ACLAudit.db' | Path to SQLite database file |
| OutputPath | Desktop | Where Excel reports are generated |
| CollectionScope | 'Phase1' | 'Phase1', 'Phase2', 'Phase3', or 'All' |
| MaxConcurrentJobs | 10 | Parallel server collection jobs |
| FileSystemMaxDepth | 5 | Max folder depth below each share/root |
| FileSystemMode | 'BreakOnChange' | 'All' (every folder), 'BreakOnChange' (explicit ACLs only), 'ExplicitOnly' |
| FileSystemExcludes | @('Windows','$Recycle.Bin',...) | Folders to skip during file system scan |
| IncludeInherited | $false | Record inherited ACEs (true = massive data, false = compact) |
| RetentionDays | 365 | How long to keep historical collection data |
| ChangeDetection | $true | Enable diff between current and previous collection |
| CredentialConfig | 'Config-OHDC.psd1' | Reuse credential definitions from Hyper-V Inventory |
| TargetServers | 'ADDiscovery' | 'ADDiscovery' (auto), 'HyperVReport' (from last run), or explicit list |
| IncludeLinux | $false | Attempt POSIX ACL collection on Linux VMs via SSH |

# 8. Technical Considerations

## 8.1 Performance

- File system scanning is the bottleneck. With BreakOnChange mode and depth=5, most servers complete in 30-60 seconds.

- Full recursive scan (all depths, all ACLs) can take 10-30 minutes per file server.

- SQLite bulk insert: 100K records/second with WAL mode and prepared statements.

- 10 parallel jobs = 10 servers collected simultaneously = ~200 servers/hour in Phase 1.

## 8.2 Security

- The ACL database itself is sensitive (reveals the entire permission structure). Store on secured share with restricted access.

- Collection requires local admin on target servers (same as Hyper-V Inventory).

- No passwords or secrets are collected — only security descriptor structures.

- DPAPI credential encryption for stored credentials (same as Hyper-V Inventory).

## 8.3 Linux Considerations

POSIX ACLs are structurally different from Windows DACLs. For Linux servers:

- Standard permissions: getfacl on key directories (/etc, /var, /home, /opt)

- Extended ACLs: getfacl -R on paths with ACLs (setfacl-applied permissions)

- SELinux contexts: ls -Z for security contexts (if SELinux enabled)

- Stored in same database with ObjectType = 'POSIX_FileSystem' or 'SELinux'

Linux collection is Phase 3 and optional. Most OHDC ACL questions are about Windows AD groups.

## 8.4 Incremental Collection

After the first full collection, subsequent runs can be incremental:

- Compare NTFS USN journal to detect which folders changed since last scan

- Only re-collect ACLs on modified folders, shares, and services

- Full re-baseline configurable (e.g., every 30 days)

- Change History table tracks all ACL modifications between runs

# 9. Items to Confirm Before Implementation

## Q1. File System Scope

For file servers: should we scan all drives, or only drives with shares? Recommendation: only shared paths + specific system paths (C:\Windows\System32, C:\ProgramData). Full drive scans of C: on every server would be extremely large.

## Q2. Inherited vs Explicit Only

Default recommendation: collect only EXPLICIT ACEs (IsInherited = false) plus the top-level inherited ACEs at each break point. This reduces data volume by 80-90% while losing no actionable information. The inheritance model means if you know the explicit ACEs, you can reconstruct the inherited ones.

## Q3. Collection Frequency

Options: One-time baseline, weekly scheduled, monthly scheduled, or on-demand. Recommendation: monthly scheduled with on-demand search capability. Change detection between runs.

## Q4. Database Location

Recommendation: \\rictx-script-p2\log\ACL-Audit\ACLAudit.db alongside the Hyper-V report output. Single file, easily backed up.

## Q5. Standalone or Integrated

Should this be a completely standalone project, or tightly integrated into the Hyper-V Inventory as an optional module? Recommendation: standalone project with optional Hyper-V integration parameter. This allows running ACL audit independently (useful for non-Hyper-V servers, DCs, etc.).

## Q6. SQL Server Permissions

OHDC runs SQL Server instances. Should the ACL audit include SQL Server database-level permissions (logins, users, role memberships, object grants)? This requires SMO or direct T-SQL queries. Recommendation: include as Phase 3 optional module.

## Q7. Historical Comparison

How long should ACL snapshots be retained for historical comparison? 30 days? 90 days? 365 days? Storage impact: ~3-8 GB per full collection. Recommendation: 365 days with automatic purge of older data.

## Q8. Linux Scope

For the ~600 Oracle Linux servers: should we attempt POSIX ACL collection via SSH? This would require SSH keys or credentials for Linux hosts. Recommendation: defer to Phase 3 and make optional via -IncludeLinux parameter.

End of Planning Document

Enterprise ACL Audit System v1.0