Nimble Storage Array

Inventory & Health Report

Planning & Architecture Document

For New Conversation Kickoff

Version 1.0 | February 2026

# 1. Executive Summary

This document provides complete context for building a Nimble Storage Array reporting solution that integrates with the existing Hyper-V Inventory Report (v3.0.x) framework. The report will query HPE Nimble arrays using the HPENimblePowerShellToolkit module and produce a professional Excel workbook with actionable storage intelligence.

Key constraints and decisions:

- PowerShell 5.1 is the primary runtime (Run_Report.ps1 runs in 5.1)

- HPENimblePowerShellToolkit requires PowerShell 7 -- must shell out from PS 5.1 to pwsh.exe

- Build as a standalone report FIRST, then integrate into the Hyper-V report as optional tabs

- All Nimble functions in their own module (NimbleInventory.psm1)

- Stored credentials handled separately from Hyper-V domain credentials

# 2. Current State & Existing Work

## 2.1 Environment

The Nimble array is an HPE Nimble Storage appliance accessible at rictx-nimble-p01.ohdc.com (this will be parameterized). It provides iSCSI/FC block storage to the Hyper-V cluster nodes (RICTX-UCSHV-P1, RICTX-UCSHV-P8) via Nimble volumes presented as CSVs (C:\ClusterStorage\HV-Nimble1, HV-Nimble2).

## 2.2 Existing Scripts Provided

| Script | Purpose | Status |
| --- | --- | --- |
| Install-NimbleModule.ps1 | Validates and installs HPENimblePowerShellToolkit + NuGet + PowerShellGet | Working - idempotent installer |
| Connect-Nimble.ps1 | Basic connection test + data query (volumes, snapshots, initiators, perf) | Working prototype |
| Nimble_Report_.ps1 | Full data collection with JSON/HTML export, safe error handling | Working - 13 data categories |
| Nimble_Report_Expanded.ps1 | Same as above, duplicate with minor differences | Consolidate into one |

## 2.3 Available NS- Cmdlets (HPENimblePowerShellToolkit 3.x)

The existing scripts already call these cmdlets. Here is the complete set of data sources:

| Cmdlet | Data Category | Key Fields |
| --- | --- | --- |
| Get-NSGroup | Array identity | name, version, serial, model, management IP |
| Get-NSPool | Storage pools | name, capacity, usage, savings, dedupe/compression ratios |
| Get-NSVolume | Volumes | name, size, online, pool_name, perf_policy, cache_pinned, thinly_provisioned |
| Get-NSSnapshot | Snapshots | name, vol_name, creation_time, size, online, schedule |
| Get-NSInitiator | Host initiators | label, iqn/wwn, access_protocol, alias, chapuser |
| Get-NSPerformancePolicy | Perf policies | name, block_size, compress, cache, dedupe settings |
| Get-NSAlarm | Active alerts | severity, message, time, category, object_name |
| Get-NSDisk | Physical disks | slot, type, state, size, model, serial, shelf_serial |
| Get-NSShelf | Disk shelves | serial, model, disk_count, state, location |
| Get-NSController | Controllers | name, state, serial, model, hostname, support_state |
| Get-NSNetworkInterface | Network | name, ip, subnet, slot, port, link_status, speed |
| Get-NSFibreChannelPort | FC ports | name, wwn, online, link_status, speed |
| Get-NSReplicationPartner | Replication | name, hostname, repl_hostname, status, pool_id |

# 3. Architecture

## 3.1 PS 5.1 to PS 7 Bridge Pattern

Since the main report runs in PowerShell 5.1 but the Nimble toolkit requires PS 7, we use a subprocess bridge:

Pattern:

- PS 5.1 (Run_Report.ps1) encrypts Nimble credentials to a temp file using DPAPI

- PS 5.1 invokes: pwsh.exe -NoProfile -File Invoke-NimbleCollection.ps1 -CredFile <temp> -ArrayIP <ip>

- PS 7 script imports HPENimblePowerShellToolkit, connects, collects all data, exports to JSON

- PS 5.1 reads the JSON, transforms into Excel tabs via ImportExcel module

- Temp credential file is deleted

## 3.2 Module Structure

| File | Runtime | Purpose |
| --- | --- | --- |
| NimbleInventory.psm1 | PS 5.1 | Orchestration: credential handling, pwsh bridge, JSON import, Excel export |
| Invoke-NimbleCollection.ps1 | PS 7 | Data collection: imports toolkit, connects, queries all NS- cmdlets, outputs JSON |
| Run_NimbleReport.ps1 | PS 5.1 | Entry point: parameters, credential prompts, calls module, opens report |
| NimbleInventory-Analysis.psm1 | PS 5.1 | Analysis: capacity planning, snapshot aging, alert severity, volume health scoring |

## 3.3 Credential Handling

Nimble credentials are separate from domain credentials. The solution supports:

- Interactive: Get-Credential prompt at runtime

- Stored: Export-Clixml / Import-Clixml pattern (DPAPI encrypted, same user + machine only)

- Parameter: -NimbleCredential [PSCredential] passed directly

- Multiple arrays: -ArrayIP accepts an array of IPs/FQDNs, each queried in sequence

# 4. Report Output (Excel Tabs)

The report will produce a multi-tab Excel workbook with the following structure:

## 4.1 Summary Tab

High-level dashboard with array identity, firmware version, total/used/free capacity, volume count, snapshot count, active alert count, controller status, replication status, and report generation timestamp.

## 4.2 Pools Tab

One row per storage pool showing: name, total capacity (TB), used capacity (TB), percent used, free space, savings ratio (dedupe + compression), over-provisioning ratio, volume count per pool. Risk level calculated: CRITICAL >95%, HIGH >85%, MEDIUM >70%, LOW <70%.

## 4.3 Volumes Tab

Complete volume inventory: name, pool, size (GB), used (GB), percent used, online status, thinly provisioned, performance policy, cache pinned, iSCSI target name, LUN number, creation time, last modified. Correlates with Hyper-V CSVs where possible (matching by volume name/serial to ClusterStorage path).

## 4.4 Snapshots Tab

All snapshots: name, parent volume, creation time, size (GB), online, schedule name, expiration time, age (days). Analysis flags: snapshots older than 30/60/90 days, orphaned snapshots (parent volume deleted), snapshot space consumption as percent of volume.

## 4.5 Snapshot Analysis Tab

Aggregated snapshot intelligence per volume: volume name, snapshot count, total snapshot space (GB), oldest snapshot age, newest snapshot age, scheduled vs manual count, estimated daily snapshot growth rate.

## 4.6 Hardware Tab

Physical inventory: controllers (name, state, serial, model, firmware), shelves (serial, model, disk count, state), disks (slot, type, state, size, model, serial, shelf). Health flags for degraded/failed components.

## 4.7 Network Tab

Network interfaces: name, IP, subnet, slot, port, link status, speed, MTU. FC ports: name, WWN, online, link status, speed, topology. Flags for down links or speed mismatches.

## 4.8 Initiators Tab

Host-to-array connectivity: label, IQN/WWN, access protocol, alias, CHAP user. Cross-references with Hyper-V hosts where possible (matching by IQN/WWN).

## 4.9 Alerts Tab

Active and recent alerts: severity, message, timestamp, category, affected object, acknowledged status. Sorted by severity (critical first).

## 4.10 Replication Tab

Replication partners: name, hostname, replication hostname, status, pool ID, last sync time. Health status for each replication relationship.

## 4.11 Performance Policies Tab

Defined performance policies: name, block size, compression, caching, deduplication settings. Mapped to which volumes use each policy.

## 4.12 Capacity Planning Tab

Forward-looking analysis: current usage trends, estimated days until pool capacity thresholds (85%, 95%, 100%), snapshot growth trends, recommendations for cleanup or expansion.

## 4.13 Recommendations Tab

Actionable findings aggregated from all analysis: stale snapshots to clean up, volumes approaching capacity, hardware alerts requiring attention, network issues, replication problems, performance policy optimization suggestions.

# 5. Hyper-V Inventory Correlation

When integrated into the Hyper-V report, the Nimble data enables powerful cross-referencing:

| Nimble Data | Hyper-V Data | Correlation Value |
| --- | --- | --- |
| Volume name/serial | CSV path (C:\ClusterStorage\...) | Maps physical Nimble volume to Hyper-V CSV mount |
| Volume used/free space | VHD sizes on that CSV | True storage utilization (Nimble thin provisioning vs VHD allocation) |
| Initiator IQN/WWN | Host network adapters | Verifies host-to-array connectivity path |
| Snapshot space | VM backup windows | Correlates snapshot overhead with VM workload patterns |
| Performance policy | VM I/O characteristics | Validates that VMs are on appropriate storage tier |

# 6. Implementation Plan

## 6.1 Phase 1: Standalone Report

- Build NimbleInventory.psm1 (PS 5.1 orchestration) and Invoke-NimbleCollection.ps1 (PS 7 data collection)

- Build NimbleInventory-Analysis.psm1 (capacity planning, health scoring, recommendations)

- Build Excel export with all tabs listed in Section 4

- Build Run_NimbleReport.ps1 entry point with credential handling

- Test against live array (rictx-nimble-p01.ohdc.com)

## 6.2 Phase 2: Hyper-V Integration

- Add -IncludeNimble switch to Get-HyperVInventory

- Add Nimble tabs to HyperVInventory-Export.psm1

- Build CSV-to-Volume correlation logic

- Add Nimble-aware storage analysis to HyperVInventory-Analysis.psm1

## 6.3 Prerequisites

- PowerShell 7 installed on the machine running the report (pwsh.exe in PATH)

- HPENimblePowerShellToolkit installed in PS 7 scope (Install-NimbleModule.ps1 handles this)

- ImportExcel module in PS 5.1 scope (already present for Hyper-V report)

- Network access to Nimble management IP (HTTPS/5392)

- Nimble array credentials (read-only account sufficient)

# 7. Sample Data & Expected Output

Based on the existing environment, the report should produce data similar to:

### Pool Summary (Actual Data)

| Pool | Total TB | Used TB | Free TB | % Used | Savings | Risk |
| --- | --- | --- | --- | --- | --- | --- |
| default | 109.8 | 69.9 | 39.9 | 63% | 4.10:1 | LOW |

### Volume Inventory (Actual Data)

| Volume | Pool | Size TB | Online | Dedupe | Policy | Category |
| --- | --- | --- | --- | --- | --- | --- |
| Nimble-P01 | default | 45.0 | Yes | Yes | VMware ESX 5 | Virtual Server |
| Nimble-P03 | default | 45.0 | Yes | Yes | VMware ESX 5 | Virtual Server |
| Nimble-P05 | default | 20.0 | Yes | Yes | VMware ESX 5 | Virtual Server |
| Nimble-P06 | default | 10.0 | Yes | Yes | VMware ESX 5 | Virtual Server |
| RICTX-MXP-P01 | default | 25.0 | Yes | Yes | VMware ESX 5 | Virtual Server |
| HV-Nimble1 | default | 22.0 | Yes | Yes | TBD | TBD |
| HV-Nimble2 | default | 40.0 | Yes | Yes | TBD | TBD |
| UCS-P1-Commvault | default | 0.2 | Yes | Yes | TBD | TBD |
| UCS-P8-Commvault | default | 0.2 | Yes | Yes | TBD | TBD |

# 8. Items to Confirm (Partially Answered)

Based on live data collection on 2/17/2026, several questions are now answered:

- ANSWERED: Single array (rictx-nimble-p01.ohdc.com), group name 'datacenter', firmware 6.1.2.800

- Using mgeorge@ohdc.com account currently. Consider creating a read-only service account.

- ANSWERED: HPENimblePowerShellToolkit 3.2.0 installed in PS7 scope (C:\Program Files\PowerShell\Modules). PS7 is available.

- ANSWERED: No replication partners configured. Replication tab will be empty or omitted.

- ANSWERED: Fibre Channel only. 52 FC connections per volume, 0 iSCSI. 8 FC ports (16Gbps) across 2 controllers.

- Capacity thresholds TBD. Current pool usage: 63% used+reserved.

# Appendix A: Live Array Data (Collected 2/17/2026)

The following data was collected from a live session against rictx-nimble-p01.ohdc.com using HPENimblePowerShellToolkit 3.2.0 in PowerShell 7. This provides the real field names, data formats, and values for building the report.

## A.1 Array Identity (Get-NSGroup)

| Property | Value |
| --- | --- |
| Group Name | datacenter |
| Leader Array | rictx-nimble-p01 |
| Leader Serial | AF-205916 |
| Firmware | 6.1.2.800-1084673-opt |
| Rollback Version | 5.2.1.1100-1027043-opt |
| Domain | ohdc.com |
| FC Enabled | True |
| iSCSI Enabled | False |
| SMTP Server | mail.overheaddoor.com |
| NTP Server | rictx-ipam-p02.ohdc.com |
| Timezone | America/Chicago |
| SNMP Community | OHDSTOR |
| SNMP Location | Richardson DC |
| Failover Mode | Manual |
| Auto Switchover | True |
| VVol Enabled | True |
| TLS v1 Enabled | False |

## A.2 Pool Capacity (Get-NSPool)

| Metric | Value |
| --- | --- |
| Pool Name | default (single pool) |
| Usable Capacity | 117,904 GB (~109.8 TB) |
| Used | 75,031 GB (~69.9 TB) |
| Free Space | 42,873 GB (~39.9 TB) |
| Used + Reserved | 63% |
| Volume Count | 9 |
| Snapshot Count | 68 |
| Snapshot Collections | 19 |
| Dedupe Ratio | 2.01:1 |
| Compression Ratio | 1.58:1 |
| Overall Savings Ratio | 4.10:1 |
| Data Reduction Ratio | 3.09:1 |
| Thin Provisioning Ratio | 1.50:1 |
| Cache Capacity | 18,723 GB (~17.4 TB) |
| Dedupe All Volumes | True |

## A.3 Volumes (Get-NSVolume) -- 9 Volumes

| Volume | Size (MB) | Size (TB) | Dedupe | Policy | FC Conns | Category | Collection |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Nimble-P01 | 47,185,920 | ~45 TB | Yes | VMware ESX 5 | 52 | Virtual Server | VMDatastores |
| Nimble-P03 | 47,185,920 | ~45 TB | Yes | VMware ESX 5 | 52 | Virtual Server | VMDatastores |
| Nimble-P05 | 20,971,776 | ~20 TB | Yes | VMware ESX 5 | 52 | Virtual Server | VMDatastores |
| Nimble-P06 | 10,485,760 | ~10 TB | Yes | VMware ESX 5 | 52 | Virtual Server | VMDatastores |
| RICTX-MXP-P01 | 26,214,400 | ~25 TB | Yes | VMware ESX 5 | 52 | Virtual Server | VMDatastores |
| HV-Nimble1 | 23,068,672 | ~22 TB | Yes | (see note) | 52 | (see note) | (see note) |
| HV-Nimble2 | 41,943,040 | ~40 TB | Yes | (see note) | 52 | (see note) | (see note) |
| UCS-P1-Commvault-INDX | 204,800 | ~200 GB | Yes | (see note) | 52 | (see note) | (see note) |
| UCS-P8-Commvault-INDX | 204,800 | ~200 GB | Yes | (see note) | 52 | (see note) | (see note) |

NOTE: HV-Nimble1/2 are the Hyper-V cluster volumes. Nimble-P01/03/05/06 and RICTX-MXP-P01 are VMware (ESXi) datastores. UCS-P1/P8-Commvault-INDX are Commvault index volumes. The performance_policy_id field returned empty in Get-NSVolume select -- need to use perfpolicy_name field instead.

## A.4 Hardware Inventory

### Shelves (Get-NSShelf) -- 2 Shelves

| Serial | Model | Model Ext | Chassis | PSU | Fan | Temp | Role |
| --- | --- | --- | --- | --- | --- | --- | --- |
| AF-205916 | HF40 | HF40-4F-126T-17280F | 4U24 | OK | OK | OK | Head unit (primary) |
| AF-221506 | ES3-H21T | ES3-H21T-1440F | 4U24 | OK | OK | OK | Expansion shelf |

### Disk Inventory (Get-NSDisk) -- Summary

| Shelf | Disk Type | Model Pattern | Count | Size Each | Total |
| --- | --- | --- | --- | --- | --- |
| AF-205916 | SSD (cache) | SAMSUNG MZ7LM3T8 | 3 | 3.84 TB | 11.5 TB |
| AF-205916 | SSD (cache) | SAMSUNG MZ7LM1T9 | 3 | 1.92 TB | 5.8 TB |
| AF-205916 | HDD (capacity) | ST6000NM0105 / HUS726 | 18 | 6.0 TB | 108 TB |
| AF-221506 | SSD (cache) | SAMSUNG MZ7LH4xx | 3 | 480 GB | 1.4 TB |
| AF-221506 | HDD (capacity) | ST1000NM0045/001A | 21 | 1.0 TB | 21 TB |

Head unit (AF-205916): 24 drives = 3 SSD tiers + 18 HDD capacity. Expansion (AF-221506): 24 drives = 3 SSD + 21 HDD. Total raw: ~147 TB, usable: ~110 TB.

### Controllers (Get-NSController)

| Name | Serial | Model | Hostname | State | Power | Fan | Temp |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A | AF-205916-C1 | HF40 | rictx-nimble-p01-A | standby | OK | OK | OK |
| B | AF-205916-C2 | HF40 | rictx-nimble-p01-B | active | OK | OK | OK |

## A.5 FC Ports (Get-NSFibreChannelPort) -- 8 Ports

| Controller | Port | Slot | Speed | Status | Rx Power | Tx Power |
| --- | --- | --- | --- | --- | --- | --- |
| A | fc1a | 1 | 16G | Up/Operational | 394 | 499 |
| A | fc1b | 1 | 16G | Up/Operational | 374 | 567 |
| A | fc3a | 3 | 16G | Up/Operational | 549 | 593 |
| A | fc3b | 3 | 16G | Up/Operational | 454 | 531 |
| B | fc1a | 1 | 16G | Up/Operational | 501 | 495 |
| B | fc1b | 1 | 16G | Up/Operational | 489 | 471 |
| B | fc3a | 3 | 16G | Up/Operational | 404 | 525 |
| B | fc3b | 3 | 16G | Up/Operational | 204 | 453 |

All 8 ports up at 16Gbps. Port fc3b on controller B has low Rx power (204) -- worth monitoring.

## A.6 Network Interfaces (Get-NSNetworkInterface) -- 4 Interfaces

| Controller | Interface | MAC | Speed | Link | Max Speed | MTU |
| --- | --- | --- | --- | --- | --- | --- |
| A | eth0a | A4:BF:01:44:60:39 | 1G | Up | 10G | 1500 |
| A | eth0b | A4:BF:01:44:60:3A | 1G | Up | 10G | 1500 |
| B | eth0a | A4:BF:01:44:3E:74 | 1G | Up | 10G | 1500 |
| B | eth0b | A4:BF:01:44:3E:75 | 1G | Up | 10G | 1500 |

Management interfaces only (data path is FC). All running at 1Gbps despite 10G capability -- report should flag this.

## A.7 Initiators (Get-NSInitiator) -- 48 Initiators

All 48 initiators are FC (access_protocol=fc). Grouped by initiator_group_name which maps to ESXi host FQDN. Sample:

| Initiator Group | WWPN (sample) | Protocol |
| --- | --- | --- |
| EsxHost-sv-vm91-0101.ohdc.com | 50:06:0b:00:00:c2:8a:02, :00 | FC |
| EsxHost-sv-vm91-0102.ohdc.com | 50:06:0b:00:00:c2:8a:04, :06 | FC |
| (~22 more ESXi host groups) | 2 WWPNs per host (vmhba0, vmhba1) | FC |

NOTE: Initiators reference ESXi hosts (sv-vm91-xxxx pattern), confirming this array serves both VMware and Hyper-V. The Hyper-V hosts (RICTX-UCSHV-Px) should also appear in the initiator list for HV-Nimble1/2 volumes.

## A.8 Critical API Quirks Discovered

These must be handled in the report code:

- Get-NSSnapshot REQUIRES a filter parameter (vol_id, vol_name, serial_number, or id). Cannot list all snapshots at once. Must iterate per volume: foreach ($vol in Get-NSVolume) { Get-NSSnapshot -vol_name $vol.name }

- Get-NSSnapshotCollection may be a better alternative -- retrieves snapshot collections (scheduled groups) without per-volume iteration. 19 collections exist.

- Volume sizes are in KB (not bytes). Nimble-P01 size=47185920 = 47,185,920 KB = 45 TB. Division: / 1024 / 1024 / 1024 for TB.

- usage fields (vol_usage_compressed_bytes, snap_usage_compressed_bytes, total_usage_bytes) ARE in bytes. Size vs usage fields use different units!

- performance_policy_id is empty when using Select-Object. Use perfpolicy_name field instead (e.g., 'VMware ESX 5').

- Shelf disk_sets contain usable_capacity and raw_capacity in bytes. These are per-driveset aggregates, not per-disk.

- FC port link_info is a nested object: $fc.link_info.link_speed, $fc.link_info.link_status, $fc.link_info.operational_status. Must be expanded for Excel export.

- Controller state values: 'active' and 'standby' (not 'online'/'offline'). Controller B is active, A is standby.

- Connect-NSGroup with -ImportServerCertificate handles the self-signed cert. No manual cert bypass needed.

## A.9 Additional Cmdlets to Investigate

The full module exports 156 commands. Beyond the 13 data sources already tested, these may provide useful report data:

| Cmdlet | Potential Value |
| --- | --- |
| Get-NSArray | Array-level hardware detail (may overlap with Get-NSGroup) |
| Get-NSAuditLog | Recent admin actions for compliance/audit tab |
| Get-NSEvent | System events (beyond alarms) |
| Get-NSVolumeCollection | Volume collection (protection group) membership |
| Get-NSProtectionSchedule | Snapshot/replication schedules |
| Get-NSProtectionTemplate | Protection policy templates |
| Get-NSSpaceDomain | Per-folder space accounting |
| Get-NSAccessControlRecord | Volume-to-initiator-group LUN mappings |
| Get-NSInitiatorGroup | Initiator group definitions (maps to host names) |
| Get-NSSoftwareVersion | Available firmware versions |
| Get-NSFibreChannelConfig | FC fabric configuration |
| Get-NSFibreChannelSession | Active FC sessions (live connectivity) |

## A.10 Volume-to-Hyper-V Correlation Map

Based on volume names and the Hyper-V inventory data:

| Nimble Volume | Hyper-V CSV Path | Correlation Method |
| --- | --- | --- |
| HV-Nimble1 (22 TB) | C:\ClusterStorage\HV-Nimble1 | Name match + serial verification |
| HV-Nimble2 (40 TB) | C:\ClusterStorage\HV-Nimble2 | Name match + serial verification |
| Nimble-P01/03/05/06 | N/A (VMware datastores) | Not in Hyper-V scope |
| RICTX-MXP-P01 | N/A (VMware?) | TBD -- name suggests dedicated use |
| UCS-P1/P8-Commvault-INDX | N/A (Commvault backup) | May appear as iSCSI targets on UCS hosts |

This document is the complete starting context for a new Claude conversation to build the Nimble Storage Report.