Nimble Storage Array

Inventory & Health Report

Planning & Architecture Document

For New Conversation Kickoff

Version 1.0 | February 2026

# 1. Executive Summary

This document provides complete context for building a Nimble Storage Array reporting solution that integrates with the existing Hyper-V Inventory Report (v3.0.x) framework. The report will query HPE Nimble arrays using the HPENimblePowerShellToolkit module and produce a professional Excel workbook with actionable storage intelligence.

Key constraints and decisions:

- PowerShell 5.1 is the primary runtime (Run_Report.ps1 runs in 5.1)

- HPENimblePowerShellToolkit requires PowerShell 7 -- must shell out from PS 5.1 to pwsh.exe

- Build as a standalone report FIRST, then integrate into the Hyper-V report as optional tabs

- All Nimble functions in their own module (NimbleInventory.psm1)

- Stored credentials handled separately from Hyper-V domain credentials

# 2. Current State & Existing Work

## 2.1 Environment

The Nimble array is an HPE Nimble Storage appliance accessible at rictx-nimble-p01.ohdc.com (this will be parameterized). It provides iSCSI/FC block storage to the Hyper-V cluster nodes (RICTX-UCSHV-P1, RICTX-UCSHV-P8) via Nimble volumes presented as CSVs (C:\ClusterStorage\HV-Nimble1, HV-Nimble2).

## 2.2 Existing Scripts Provided

| Script | Purpose | Status |
| --- | --- | --- |
| Install-NimbleModule.ps1 | Validates and installs HPENimblePowerShellToolkit + NuGet + PowerShellGet | Working - idempotent installer |
| Connect-Nimble.ps1 | Basic connection test + data query (volumes, snapshots, initiators, perf) | Working prototype |
| Nimble_Report_.ps1 | Full data collection with JSON/HTML export, safe error handling | Working - 13 data categories |
| Nimble_Report_Expanded.ps1 | Same as above, duplicate with minor differences | Consolidate into one |

## 2.3 Available NS- Cmdlets (HPENimblePowerShellToolkit 3.x)

The existing scripts already call these cmdlets. Here is the complete set of data sources:

| Cmdlet | Data Category | Key Fields |
| --- | --- | --- |
| Get-NSGroup | Array identity | name, version, serial, model, management IP |
| Get-NSPool | Storage pools | name, capacity, usage, savings, dedupe/compression ratios |
| Get-NSVolume | Volumes | name, size, online, pool_name, perf_policy, cache_pinned, thinly_provisioned |
| Get-NSSnapshot | Snapshots | name, vol_name, creation_time, size, online, schedule |
| Get-NSInitiator | Host initiators | label, iqn/wwn, access_protocol, alias, chapuser |
| Get-NSPerformancePolicy | Perf policies | name, block_size, compress, cache, dedupe settings |
| Get-NSAlarm | Active alerts | severity, message, time, category, object_name |
| Get-NSDisk | Physical disks | slot, type, state, size, model, serial, shelf_serial |
| Get-NSShelf | Disk shelves | serial, model, disk_count, state, location |
| Get-NSController | Controllers | name, state, serial, model, hostname, support_state |
| Get-NSNetworkInterface | Network | name, ip, subnet, slot, port, link_status, speed |
| Get-NSFibreChannelPort | FC ports | name, wwn, online, link_status, speed |
| Get-NSReplicationPartner | Replication | name, hostname, repl_hostname, status, pool_id |

# 3. Architecture

## 3.1 PS 5.1 to PS 7 Bridge Pattern

Since the main report runs in PowerShell 5.1 but the Nimble toolkit requires PS 7, we use a subprocess bridge:

Pattern:

- PS 5.1 (Run_Report.ps1) encrypts Nimble credentials to a temp file using DPAPI

- PS 5.1 invokes: pwsh.exe -NoProfile -File Invoke-NimbleCollection.ps1 -CredFile <temp> -ArrayIP <ip>

- PS 7 script imports HPENimblePowerShellToolkit, connects, collects all data, exports to JSON

- PS 5.1 reads the JSON, transforms into Excel tabs via ImportExcel module

- Temp credential file is deleted

## 3.2 Module Structure

| File | Runtime | Purpose |
| --- | --- | --- |
| NimbleInventory.psm1 | PS 5.1 | Orchestration: credential handling, pwsh bridge, JSON import, Excel export |
| Invoke-NimbleCollection.ps1 | PS 7 | Data collection: imports toolkit, connects, queries all NS- cmdlets, outputs JSON |
| Run_NimbleReport.ps1 | PS 5.1 | Entry point: parameters, credential prompts, calls module, opens report |
| NimbleInventory-Analysis.psm1 | PS 5.1 | Analysis: capacity planning, snapshot aging, alert severity, volume health scoring |

## 3.3 Credential Handling

Nimble credentials are separate from domain credentials. The solution supports:

- Interactive: Get-Credential prompt at runtime

- Stored: Export-Clixml / Import-Clixml pattern (DPAPI encrypted, same user + machine only)

- Parameter: -NimbleCredential [PSCredential] passed directly

- Multiple arrays: -ArrayIP accepts an array of IPs/FQDNs, each queried in sequence

# 4. Report Output (Excel Tabs)

The report will produce a multi-tab Excel workbook with the following structure:

## 4.1 Summary Tab

High-level dashboard with array identity, firmware version, total/used/free capacity, volume count, snapshot count, active alert count, controller status, replication status, and report generation timestamp.

## 4.2 Pools Tab

One row per storage pool showing: name, total capacity (TB), used capacity (TB), percent used, free space, savings ratio (dedupe + compression), over-provisioning ratio, volume count per pool. Risk level calculated: CRITICAL >95%, HIGH >85%, MEDIUM >70%, LOW <70%.

## 4.3 Volumes Tab

Complete volume inventory: name, pool, size (GB), used (GB), percent used, online status, thinly provisioned, performance policy, cache pinned, iSCSI target name, LUN number, creation time, last modified. Correlates with Hyper-V CSVs where possible (matching by volume name/serial to ClusterStorage path).

## 4.4 Snapshots Tab

All snapshots: name, parent volume, creation time, size (GB), online, schedule name, expiration time, age (days). Analysis flags: snapshots older than 30/60/90 days, orphaned snapshots (parent volume deleted), snapshot space consumption as percent of volume.

## 4.5 Snapshot Analysis Tab

Aggregated snapshot intelligence per volume: volume name, snapshot count, total snapshot space (GB), oldest snapshot age, newest snapshot age, scheduled vs manual count, estimated daily snapshot growth rate.

## 4.6 Hardware Tab

Physical inventory: controllers (name, state, serial, model, firmware), shelves (serial, model, disk count, state), disks (slot, type, state, size, model, serial, shelf). Health flags for degraded/failed components.

## 4.7 Network Tab

Network interfaces: name, IP, subnet, slot, port, link status, speed, MTU. FC ports: name, WWN, online, link status, speed, topology. Flags for down links or speed mismatches.

## 4.8 Initiators Tab

Host-to-array connectivity: label, IQN/WWN, access protocol, alias, CHAP user. Cross-references with Hyper-V hosts where possible (matching by IQN/WWN).

## 4.9 Alerts Tab

Active and recent alerts: severity, message, timestamp, category, affected object, acknowledged status. Sorted by severity (critical first).

## 4.10 Replication Tab

Replication partners: name, hostname, replication hostname, status, pool ID, last sync time. Health status for each replication relationship.

## 4.11 Performance Policies Tab

Defined performance policies: name, block size, compression, caching, deduplication settings. Mapped to which volumes use each policy.

## 4.12 Capacity Planning Tab

Forward-looking analysis: current usage trends, estimated days until pool capacity thresholds (85%, 95%, 100%), snapshot growth trends, recommendations for cleanup or expansion.

## 4.13 Recommendations Tab

Actionable findings aggregated from all analysis: stale snapshots to clean up, volumes approaching capacity, hardware alerts requiring attention, network issues, replication problems, performance policy optimization suggestions.

# 5. Hyper-V Inventory Correlation

When integrated into the Hyper-V report, the Nimble data enables powerful cross-referencing:

| Nimble Data | Hyper-V Data | Correlation Value |
| --- | --- | --- |
| Volume name/serial | CSV path (C:\ClusterStorage\...) | Maps physical Nimble volume to Hyper-V CSV mount |
| Volume used/free space | VHD sizes on that CSV | True storage utilization (Nimble thin provisioning vs VHD allocation) |
| Initiator IQN/WWN | Host network adapters | Verifies host-to-array connectivity path |
| Snapshot space | VM backup windows | Correlates snapshot overhead with VM workload patterns |
| Performance policy | VM I/O characteristics | Validates that VMs are on appropriate storage tier |

# 6. Implementation Plan

## 6.1 Phase 1: Standalone Report

- Build NimbleInventory.psm1 (PS 5.1 orchestration) and Invoke-NimbleCollection.ps1 (PS 7 data collection)

- Build NimbleInventory-Analysis.psm1 (capacity planning, health scoring, recommendations)

- Build Excel export with all tabs listed in Section 4

- Build Run_NimbleReport.ps1 entry point with credential handling

- Test against live array (rictx-nimble-p01.ohdc.com)

## 6.2 Phase 2: Hyper-V Integration

- Add -IncludeNimble switch to Get-HyperVInventory

- Add Nimble tabs to HyperVInventory-Export.psm1

- Build CSV-to-Volume correlation logic

- Add Nimble-aware storage analysis to HyperVInventory-Analysis.psm1

## 6.3 Prerequisites

- PowerShell 7 installed on the machine running the report (pwsh.exe in PATH)

- HPENimblePowerShellToolkit installed in PS 7 scope (Install-NimbleModule.ps1 handles this)

- ImportExcel module in PS 5.1 scope (already present for Hyper-V report)

- Network access to Nimble management IP (HTTPS/5392)

- Nimble array credentials (read-only account sufficient)

# 7. Sample Data & Expected Output

Based on the existing environment, the report should produce data similar to:

### Pool Summary Example

| Pool | Total TB | Used TB | Free TB | % Used | Savings | Risk |
| --- | --- | --- | --- | --- | --- | --- |
| default | 63.5 | 41.2 | 22.3 | 64.9% | 2.1:1 | LOW |

### Volume Summary Example (subset)

| Volume | Pool | Size GB | Used GB | Online | Policy | Cache |
| --- | --- | --- | --- | --- | --- | --- |
| HV-Nimble1 | default | 22528 | 14720 | Yes | default | Yes |
| HV-Nimble2 | default | 40960 | 28672 | Yes | default | Yes |

# 8. Items to Confirm

- How many Nimble arrays are in the environment? (Currently aware of rictx-nimble-p01 only)

- Is there a read-only Nimble account already, or should we create one for the report?

- Is PowerShell 7 already installed on rictx-script-p2 (the report runner)?

- Are there replication partners configured? (Determines if replication tab has data)

- Is FC or iSCSI the primary protocol? (Determines initiator correlation approach)

- Any specific capacity thresholds or alert policies you want the report to enforce?

This document is the complete starting context for a new Claude conversation to build the Nimble Storage Report.