Secure Boot Remediation

Patch Deployment & BIOS-to-UEFI Migration

Step-by-Step Procedure Manual

Overhead Door Corporation

IT Infrastructure Engineering

Version 1.0  —  May 2026

# Contents

1.  Overview and Purpose .......................................................................................  3

2.  Required Patches and Compatibility Matrix ............................................................  4

3.  Process A: Using the Automated Script ................................................................  5

3.1  Prerequisites ..........................................................................................  5

3.2  Phase 1 — Download ...................................................................................  6

3.3  Phase 2 — Deploy and Install .......................................................................  7

3.4  Phase 3 — Registry Changes ..........................................................................  8

3.5  Phase 4 — Reboot and Verify .........................................................................  8

4.  Process B: Full Manual Procedure .......................................................................  9

4.1  Step 1 — Identify Target Servers ..................................................................  9

4.2  Step 2 — Download Patches Manually ................................................................  10

4.3  Step 3 — Install Patches Manually .................................................................  11

4.4  Step 4 — Apply Registry Changes ....................................................................  12

4.5  Step 5 — BIOS-Mode Servers: UEFI Migration .....................................................  13

4.6  Step 6 — Reboot and Validate .......................................................................  15

5.  Secure Boot Certificate Expiry Monitoring .............................................................  16

6.  Troubleshooting ..............................................................................................  17

7.  Rollback Procedure ..........................................................................................  18

8.  Change Management Checklist ..............................................................................  19

# 1.  Overview and Purpose

This document defines the complete remediation procedure for servers identified as non-compliant by the Get-SecureBootAudit.ps1 assessment script. It covers two scenarios:

- Servers in UEFI mode with Secure Boot disabled or with missing DBX revocation patches.

- Servers in Legacy BIOS mode that require migration to UEFI before Secure Boot can be enabled.

Two delivery paths are provided:

- Process A (Section 3) — Automated script (Deploy-SecureBootPatches.ps1). Recommended for fleet-wide remediation. Handles download, staging, remote install, registry changes, and reporting in a single run.

- Process B (Section 4) — Full manual procedure for single servers, servers unreachable by WinRM, or change-advisory-board-gated changes such as Domain Controllers.

⚠ NEVER reboot a server automatically after patching. The DBX revocation update activates on reboot and in rare cases can prevent boot if the bootloader has not been updated. Always verify the server is patched and confirm in a change window before rebooting.

## Scope of Required Patches

The following patches address three distinct vulnerability classes:

- BootHole (CVE-2022-21894, CVE-2022-34301-34303) — A class of vulnerabilities allowing attackers with physical or Administrator access to bypass Secure Boot by replacing the bootloader. Fixed by KB5012170 and KB4535680 (DBX revocation).

- BlackLotus (2023) — A UEFI bootkit that exploited an unfixed BootHole variant. Patched by KB5025885 (additional DBX entries). Requires KB5012170 as a prerequisite.

- Certificate expiry — The Microsoft UEFI CA certificates used to sign bootloaders have finite validity periods. KB5036210 and KB5027070 update the certificate database to prevent Secure Boot failures when signing certs expire.

ℹ Domain Controllers must be patched manually (Process B, Section 4). They are excluded from the automated deployment by default and require Change Advisory Board approval and a separate maintenance window.

# 2.  Required Patches and OS Compatibility Matrix

| KB Number | Severity | OS Versions | Description | Notes |
| --- | --- | --- | --- | --- |
| KB5012170 | Critical | All Server OS | Secure Boot DBX Update — BootHole (CVE-2022-21894) | INSTALL FIRST. Enables DBX revocation; required by all subsequent updates. |
| KB4535680 | Critical | WS2012R2+ | Secure Boot DBX revocation list update | Predecessor to KB5012170 on older OS versions. |
| KB5025885 | Critical | WS2016/2019/2022 | DBX Update — BlackLotus bootkit (May 2023) | Requires KB5012170 installed first. Closes BlackLotus bypass. |
| KB5027070 | Important | WS2019/2022 | Secure Boot DB/DBX cert chain (June 2023) | Updates cert chain; prevents future SB failures on cert transitions. |
| KB5036210 | Important | WS2019/2022 | Windows Secure Boot CA 2023 Update | Updates Microsoft UEFI CA in DB. Prevents cert expiry failures. |
| KB4524244 | Important | WS2012R2+ | Secure Boot UEFI CA revocation | Revokes compromised UEFI CA certificates. |
| KB3172729 | Moderate | WS2012R2 | Secure Boot allow list update (legacy) | Legacy OS only. Apply last. |

ℹ Install patches in the order listed above. KB5012170 must be installed before KB5025885. KB5025885 will fail silently if KB5012170 is absent.

## Installation Order

- KB5012170  (all OS versions) — Must be installed first on every server. Enables DBX update infrastructure.

- KB4535680 / KB4524244  (WS2012R2+) — Legacy revocation updates if not superseded.

- KB5025885  (WS2016/2019/2022) — BlackLotus DBX entries. Requires step 1 complete.

- KB5027070 / KB5036210  (WS2019/2022) — Certificate chain and CA updates. Install after DBX updates.

- Apply registry changes  — Set ApplyNewRevocationPolicy = 1. See Section 3.4 / Section 4.4.

- Reboot  — In approved maintenance window. DBX activation occurs on reboot.

# 3.  Process A — Using the Automated Script

The Deploy-SecureBootPatches.ps1 script automates all phases for servers reachable via WinRM. It reads the CSV output of Get-SecureBootAudit.ps1 as its target list and handles download, staging, remote installation, registry changes, and reporting.

## 3.1  Prerequisites

- Run as a Domain Administrator account or an account with admin$ access to all target servers.

- PowerShell 5.1 or later on the management workstation (RICTX-SCRIPT-P2).

- ImportExcel module: run Install-Module ImportExcel -Scope CurrentUser if not present.

- Outbound HTTPS access from the management server to dl.delivery.mp.microsoft.com (Microsoft CDN) for downloads.

- WinRM enabled on all target servers (Get-SecureBootAudit.ps1 already confirmed WinRM reachability).

- The admin$ share accessible on all target servers (required for MSU staging to \\servername\admin$\Temp).

- The audit CSV file from a recent run of Get-SecureBootAudit.ps1.

⚠ Domain Controllers are excluded automatically. Do not use -IncludeDomainControllers on production runs without CAB approval and a dedicated maintenance window.

## 3.2  Phase 1 — Download

Run the download phase first, before the maintenance window. Downloads are cached and skipped on subsequent runs.

# Step 1: Dry run -- see what will be downloaded

.\Deploy-SecureBootPatches.ps1 `

-AuditCsvPath ".\SecureBoot-Audit_20260505_xxxxxx.csv" `

-DownloadOnly `

-WhatIf

# Step 2: Actual download (run before maintenance window to pre-stage)

.\Deploy-SecureBootPatches.ps1 `

-AuditCsvPath ".\SecureBoot-Audit_20260505_xxxxxx.csv" `

-DownloadOnly

Verify the Staging\SecureBootPatches folder contains one .msu file per KB per OS version. Expected total size: approximately 400–600 MB.

ℹ If a download fails with a 404 error, the direct URL has changed. Visit https://www.catalog.update.microsoft.com, search the KB number, select the correct OS version, and copy the direct download link. Update the $KBCatalog section of Deploy-SecureBootPatches.ps1 with the new URL.

## 3.3  Phase 2 — Deploy and Install

# Step 1: Dry run against all non-DC servers -- verify target list

.\Deploy-SecureBootPatches.ps1 `

-AuditCsvPath ".\SecureBoot-Audit_20260505_xxxxxx.csv" `

-WhatIf

# Step 2: Confirm the target list is correct, then run for real

.\Deploy-SecureBootPatches.ps1 `

-AuditCsvPath ".\SecureBoot-Audit_20260505_xxxxxx.csv" `

-Force `

-MaxParallel 10

The script will:

- Copy the correct MSU file(s) to each server's C:\Windows\Temp via admin$.

- Install via wusa.exe /quiet /norestart. Polls every 5 seconds for completion, timeout 20 minutes per patch.

- Exit code 3010 = success with reboot required. The server is flagged in the report.

- Remove the MSU from C:\Windows\Temp after installation.

- Verify installation by re-querying Get-HotFix.

⚠ If a server returns exit code 3010 (reboot required), do NOT reboot immediately. Complete the registry changes first (Phase 3), then schedule the reboot in a change window.3

## 3.4  Phase 3 — Registry Changes

Registry changes are applied automatically by the deployment script after successful patch installation. They activate the DBX revocation policy on the next reboot. The script sets:

HKLM:\SYSTEM\CurrentControlSet\Control\SecureBoot\DBX

ApplyNewRevocationPolicy = 1 (DWORD)

HKLM:\SYSTEM\CurrentControlSet\Control\SecureBoot\State

EnableDbxUpdate = 1 (DWORD)

These values are also set manually in Process B Section 4.4 for servers that cannot be reached by the script.

## 3.5  Phase 4 — Reboot and Verify

After patching and registry changes are confirmed in the deployment report:

- Review the deployment report XLSX  (SecureBoot-Deploy-Report_*.xlsx). Confirm all target servers show Status = Installed or AlreadyInstalled. Investigate any PartialFail entries.

- Schedule reboots  via your change management process. Do not reboot during business hours for production servers. Coordinate with application owners.

- After each reboot, verify Secure Boot DBX applied:

Confirm-SecureBootUEFI

Get-SecureBootUEFI -Name dbx | Select-Object -Property Name,Bytes

(Get-ItemProperty "HKLM:\SYSTEM\CurrentControlSet\Control\SecureBoot\DBX").ApplyNewRevocationPolicy

The registry value should be 0 or absent after the reboot (firmware consumed it). Confirm-SecureBootUEFI should return True.

- Re-run Get-SecureBootAudit.ps1  after all reboots to confirm MissingRequiredCount = 0 for all servers.

# 4.  Process B — Full Manual Procedure

Use this process for: Domain Controllers, servers without WinRM, servers in isolated VLANs, or any server that requires hands-on change control. Each step below can be performed at a server console, via Remote Desktop, or via a PSSession with explicit credentials.

## 4.1  Step 1 — Identify Target Servers

- Run Get-SecureBootAudit.ps1  if you have not already done so. Review the Summary tab of the output XLSX.

- Open the XLSX  and filter the Summary tab on AlertLevel = Critical or Warning.

- Note for each server:

  - FirmwareType column: UEFI or BIOS.

  - SecureBootEnabled column: True or False.

  - MissingRequiredKBs column: which specific KBs are absent.

  - OSCaption column: Windows Server version (2012R2, 2016, 2019, 2022).

  - CertAlertLevel column: any cert expiry warnings.

- For Domain Controllers  obtain Change Advisory Board approval and schedule a dedicated maintenance window before proceeding. DC patching must be sequenced carefully: patch secondaries first, verify AD replication health, then patch the PDC Emulator last.

## 4.2  Step 2 — Download Patches Manually

If the automated download has already been run (Section 3.2), the MSU files are in the Staging\SecureBootPatches folder and can be copied from there. Otherwise, download manually:

- Open a browser and navigate to:

https://www.catalog.update.microsoft.com

- Search for the KB number  (e.g., KB5012170). The catalog will list results by operating system.

- Select the correct row  for your server's OS version. Click Download, then right-click the link and copy the direct URL. Download the .msu file to a staging share or USB drive.

| KB | OS Version | Build Number | Catalog Search Term |
| --- | --- | --- | --- |
| KB5012170 | WS2012R2 | 9600 | windows8.1-kb5012170-x64 |
| KB5012170 | WS2016 | 14393 | windows10.0-kb5012170-x64 2016 |
| KB5012170 | WS2019 | 17763 | windows10.0-kb5012170-x64 2019 |
| KB5012170 | WS2022 | 20348 | windows10.0-kb5012170-x64 2022 |
| KB5025885 | WS2016/2019/2022 | 14393/17763/20348 | windows10.0-kb5025885-x64 |
| KB5036210 | WS2019/2022 | 17763/20348 | windows10.0-kb5036210-x64 |

## 4.3  Step 3 — Install Patches Manually

Perform on the target server via RDP or console. Install patches in the order listed in Section 2 (KB5012170 first).

### Method A: Double-click the MSU file (GUI)

- Copy the .msu file to the server's desktop or C:\Temp via a file share, RDP file transfer, or USB.

- Right-click the .msu file  and select Install. If Windows Update Standalone Installer opens, click Yes.

- Wait for installation to complete.  A progress dialog will appear. Do not close it.

- If prompted to restart  click Restart Later. Do not restart yet.

- Repeat for each KB in order.

### Method B: Command line (for remote console / no GUI)

# Copy MSU to the server's temp folder first

Copy-Item -Path "\\rictx-script-p2\staging\SecureBootPatches\windows10.0-kb5012170-x64.msu" `

-Destination "C:\Windows\Temp\" -Force

# Install (run on the target server)

wusa.exe "C:\Windows\Temp\windows10.0-kb5012170-x64.msu" /quiet /norestart

# Wait for wusa.exe to finish -- it runs in the background

do { Start-Sleep 10; $p = Get-Process wusa -ErrorAction SilentlyContinue } while ($p)

Write-Host "wusa.exe exited"

# Verify installation

Get-HotFix -Id KB5012170

Repeat the wusa.exe command for each KB in order. Check Get-HotFix after each.

⚠ wusa.exe exit code 2359302 means the patch is already installed. This is not an error. Exit code 3010 means success with reboot required.

### Method C: Via WinRM from the management server (single server)

$cred = Import-Clixml "C:\ProgramData\S\HyperV-Cred.xml"

$session = New-PSSession -ComputerName server01.ohdc.com -Credential $cred

# Copy the MSU into the remote session

Copy-Item -Path ".\windows10.0-kb5012170-x64.msu" `

-Destination "C:\Windows\Temp\" -ToSession $session -Force

# Install remotely

Invoke-Command -Session $session -ScriptBlock {

Start-Process wusa.exe -ArgumentList `

"C:\Windows\Temp\windows10.0-kb5012170-x64.msu /quiet /norestart" -Wait

Get-HotFix -Id KB5012170

}

Remove-PSSession $session

## 4.4  Step 4 — Apply Registry Changes

After all patches are installed (but before rebooting), apply the registry changes that activate the DBX revocation policy. Run these commands on the target server:

# Create the DBX key path if it does not exist

$path = "HKLM:\SYSTEM\CurrentControlSet\Control\SecureBoot\DBX"

if (-not (Test-Path $path)) { New-Item -Path $path -Force | Out-Null }

# Activate DBX update on next reboot

Set-ItemProperty -Path $path -Name "ApplyNewRevocationPolicy" -Value 1 -Type DWord -Force

# Enable ongoing DBX updates from Windows Update

Set-ItemProperty -Path "HKLM:\SYSTEM\CurrentControlSet\Control\SecureBoot\State" `

-Name "EnableDbxUpdate" -Value 1 -Type DWord -Force

# Verify the values were set

Get-ItemProperty "HKLM:\SYSTEM\CurrentControlSet\Control\SecureBoot\DBX"

ℹ These registry changes are harmless on BIOS-mode machines (the keys are ignored). They only take effect on UEFI machines with Secure Boot supported.

### Via Registry Editor (manual / no PowerShell)

- Press Win+R, type regedit, press Enter.

- Navigate to:

HKEY_LOCAL_MACHINE\SYSTEM\CurrentControlSet\Control\SecureBoot\DBX

(Create the DBX key if it does not exist: right-click SecureBoot > New > Key, name it DBX)

- Right-click in the right pane  > New > DWORD (32-bit) Value. Name it ApplyNewRevocationPolicy. Double-click it, set value to 1.

- Navigate to:

HKEY_LOCAL_MACHINE\SYSTEM\CurrentControlSet\Control\SecureBoot\State

- Create DWORD: EnableDbxUpdate = 1.

- Close Registry Editor.

## 4.5  Step 5 — BIOS-Mode Servers: UEFI Migration

Servers in Legacy BIOS mode cannot use Secure Boot. Migration to UEFI is required. This is a significant change that requires a maintenance window and testing.

⚠ For VMs: changing the generation of an existing Hyper-V VM is not supported. Review options A and B below. For physical servers: coordinate with hardware vendor for firmware configuration. Test on one non-production server first.

### Virtual Machines

Option A — MBR2GPT + firmware change (preferred, no data loss):

- Verify the VM is Generation 2 capable:

# From the Hyper-V host

Get-VM -Name "VMName" | Select-Object Generation, State

If Generation is 1, the VM must be recreated (Option B). If Generation is 2, the firmware is UEFI but may be configured in BIOS emulation.

- If Generation 2 but showing as BIOS in the audit, check the VM firmware:

Get-VMFirmware -VMName "VMName"

If SecureBoot is "On" but the guest OS shows BIOS, the OS disk is MBR. Convert it.

- Run MBR2GPT inside the VM (no data loss, online conversion):

# Run INSIDE the VM, as Administrator

mbr2gpt.exe /validate /allowFullOS

# If validation passes:

mbr2gpt.exe /convert /allowFullOS

- Shut down the VM.

- From the Hyper-V host, enable Secure Boot:

Set-VMFirmware -VMName "VMName" -EnableSecureBoot On `

-SecureBootTemplate "MicrosoftWindows"

- Start the VM and verify it boots.

- Verify Secure Boot inside the VM:

Confirm-SecureBootUEFI

Option B — New Generation 2 VM (data migration required):

- Provision a new Generation 2 VM with the same size and CPU.

- Migrate the workload using application-level backup/restore, P2V, or live migration.

- Decommission the old Generation 1 VM after validation.

### Physical Servers

- Verify hardware supports UEFI:  Check vendor documentation. All modern servers (Dell PowerEdge 12th gen+, HP ProLiant Gen8+) support UEFI. Older hardware (pre-2012) may require a firmware update.

- Run MBR2GPT validation inside Windows:

mbr2gpt.exe /validate /allowFullOS

If this fails, the disk has partition structures incompatible with GPT. Consult the error message — most failures are solvable by removing extra MBR partitions.

- Schedule a maintenance window. Take a full backup before proceeding.

- Run the conversion:

mbr2gpt.exe /convert /allowFullOS

- Reboot into the server's UEFI firmware settings (F2, F12, or Del during POST, depending on vendor).

- Change the boot mode from Legacy/CSM to UEFI.

- Enable Secure Boot. Set the Secure Boot mode to "Standard" or "Custom" and ensure the Microsoft certificate DB is populated (most firmware ships with this pre-populated).

- Save and exit firmware settings. The server will boot from the UEFI boot entry created by MBR2GPT.

- Verify the OS boots correctly. Check Event Viewer for any UEFI or Secure Boot errors.

- Apply the required patches (Section 4.3) and registry changes (Section 4.4).

⚠ If the server does not boot after the firmware change, re-enter UEFI settings and switch back to Legacy BIOS temporarily. The MBR2GPT conversion is reversible using mbr2gpt /convert --back, but this requires the original MBR backup created during conversion.

## 4.6  Step 6 — Reboot and Validate

- Ensure all patches are installed and registry changes are applied before rebooting.

- Notify application owners. Close open user sessions.

- Reboot the server:

Restart-Computer -ComputerName server01.ohdc.com -Credential $cred -Force

- After reboot, verify Secure Boot state:

Invoke-Command -ComputerName server01.ohdc.com -Credential $cred -ScriptBlock {

Confirm-SecureBootUEFI

Get-ItemProperty "HKLM:\SYSTEM\CurrentControlSet\Control\SecureBoot\DBX" |

Select-Object ApplyNewRevocationPolicy

Get-HotFix -Id KB5012170, KB5025885, KB5036210 | Select-Object HotFixID, InstalledOn

}

- ApplyNewRevocationPolicy should be absent or 0 after reboot (firmware consumed the key).

- Confirm-SecureBootUEFI should return True.

- Update your CMDB and close the change record.

- Re-run Get-SecureBootAudit.ps1 on a weekly cadence to detect any regressions.

# 5.  Secure Boot Certificate Expiry Monitoring

Secure Boot depends on X.509 certificates stored in the UEFI DB variable. Microsoft publishes updates to these certificates (KB5036210, KB5027070) but does not guarantee they arrive via Windows Update before the old certificates expire on all firmware.

The Get-SecureBootAudit.ps1 script reports CertExpiryDaysMin and CertNearestExpiry for each server. The thresholds are:

- CertWarningDays (default 180 days): Alert level set to Warning. Begin planning certificate update deployment.

- CertCriticalDays (default 60 days): Alert level set to Critical. Immediate action required.

- Expired (< 0 days): Alert level set to Expired. Server may fail to boot on next reboot if bootloader is signed with the expired cert.

## Remediation for Expiring/Expired Certificates

- Install KB5036210 and KB5027070  (Section 4.3) to update the Microsoft UEFI CA in the firmware DB. This is the preferred method and does not require firmware updates.

- If Windows Update is not delivering the KB  download manually from catalog.update.microsoft.com and install using wusa.exe (Section 4.3, Method B).

- For physical servers where Windows patches cannot update the firmware DB  (older UEFI implementations), a firmware update from the hardware vendor may be required. Contact Dell/HP/Lenovo support with the specific cert expiry date.

- After patching, reboot and re-run Get-SecureBootAudit.ps1  to confirm the CertAlertLevel is OK.

⚠ A server with an Expired Secure Boot certificate may boot normally if the bootloader has already been validated by the firmware. However, it is at risk of boot failure after any Windows Update that replaces the bootloader (e.g., feature updates, servicing stack updates). Remediate expired cert servers within 30 days.

# 6.  Troubleshooting

| Symptom | Resolution |
| --- | --- |
| wusa.exe exit code 2359302 | Patch already installed. Not an error. Verify with Get-HotFix. |
| wusa.exe exit code 3010 | Success, reboot required. Apply registry changes first, then schedule reboot in a change window. |
| wusa.exe exit code 0xc1900208 | Incompatible OS. Verify you downloaded the correct MSU for this OS version (check OSBuildNumber vs KB compatibility matrix). |
| Server does not boot after BIOS→UEFI change | Re-enter firmware, switch back to Legacy BIOS. Run mbr2gpt /validate again to check for partition issues. Common cause: additional recovery partition between MBR and data. |
| Confirm-SecureBootUEFI returns False after reboot | Check firmware: is Secure Boot enabled in UEFI settings? Check if the DB contains the Microsoft UEFI CA cert. Run Get-SecureBootUEFI -Name db to inspect. |
| ApplyNewRevocationPolicy still = 1 after reboot | Firmware did not apply the DBX update. Possible causes: (1) Secure Boot is disabled in firmware. (2) Firmware does not support DBX updates (very old UEFI). Enable Secure Boot and reboot again. If problem persists, contact hardware vendor. |
| Download returns 404 | Microsoft CDN URL has changed. Visit catalog.update.microsoft.com, search the KB number, and get the current direct download URL. Update $KBCatalog in the script. |
| MBR2GPT /validate fails: "disk layout not supported" | Usually caused by more than 3 primary partitions or a non-contiguous System partition. Use Disk Management to inspect. You may need to temporarily remove the recovery partition, convert, then re-add it. |
| Revoked certificate found in audit | The cert is in the DB but should be in the DBX (revocation list). Install KB5012170 + KB5025885 to update DBX. If the cert is in the DB, it is not yet revoked from the firmware's perspective -- the DBX update will revoke it on reboot. |

# 7.  Rollback Procedure

Windows Update patches (MSU files) can be uninstalled if they cause issues. The registry changes are also reversible.

## 7.1  Uninstall a Patch

# From an elevated PowerShell on the server

wusa.exe /uninstall /kb:5012170 /quiet /norestart

# Or via Control Panel (Add/Remove Programs > View Installed Updates)

⚠ Once the DBX update has been applied (after a reboot with ApplyNewRevocationPolicy = 1), the UEFI DBX variable is updated in firmware. Uninstalling the Windows KB does not undo the DBX update in firmware. The DBX update is intentionally not reversible at the firmware level.

## 7.2  Revert Registry Changes

# Remove the DBX activation key

Remove-ItemProperty -Path "HKLM:\SYSTEM\CurrentControlSet\Control\SecureBoot\DBX" `

-Name "ApplyNewRevocationPolicy" -ErrorAction SilentlyContinue

# Disable auto-update of DBX (optional)

Remove-ItemProperty -Path "HKLM:\SYSTEM\CurrentControlSet\Control\SecureBoot\State" `

-Name "EnableDbxUpdate" -ErrorAction SilentlyContinue

ℹ Reverting registry changes only prevents the DBX activation from being re-applied on the next reboot if the firmware has not yet consumed it. Once the firmware has updated its DBX variable (post-reboot), registry changes have no further effect.

## 7.3  Rollback from UEFI Migration (Physical Server)

- Re-enter UEFI firmware settings and change boot mode back to Legacy BIOS.

- The Windows OS will still have a GPT disk (MBR2GPT is one-way in firmware terms).

- To fully revert the disk: restore from the pre-conversion backup. Disk conversion reversal (GPT to MBR) requires third-party tools or reformatting.

Recommendation: always take a full server backup before UEFI migration.

# 8.  Change Management Checklist

Complete this checklist for each server before submitting a change request.

| ☐ | Pre-Change Item |
| --- | --- |
| ☐ | Get-SecureBootAudit.ps1 run and results reviewed. Target server confirmed in scope. |
| ☐ | Server role confirmed (Domain Controller? Application server? Cluster node?) |
| ☐ | Domain Controller: CAB approval obtained. Sequencing plan documented (replicas first, PDC last). |
| ☐ | Cluster node: Cluster validation health confirmed. Node can be drained without workload impact. |
| ☐ | Application owner notified. Maintenance window agreed. |
| ☐ | Full backup (or VM snapshot for VMs) taken and verified restorable. |
| ☐ | MSU files downloaded and SHA verified. Staging folder accessible from management server. |
| ☐ | WhatIf run of Deploy-SecureBootPatches.ps1 (or dry-run validation) completed with no unexpected targets. |
| ☐ | For UEFI migration: mbr2gpt.exe /validate /allowFullOS run and passed. Backup taken. |
| ☐ | Change record opened in change management system. Rollback plan documented. |
| ☐ | Post-Change Item |
| ☐ | All required KBs confirmed installed via Get-HotFix. |
| ☐ | Registry keys confirmed set (ApplyNewRevocationPolicy = 1, EnableDbxUpdate = 1). |
| ☐ | Reboot completed in change window. Post-reboot boot time noted (should not exceed 2x normal). |
| ☐ | Confirm-SecureBootUEFI returns True on UEFI servers. |
| ☐ | ApplyNewRevocationPolicy key is absent or 0 after reboot (firmware consumed it). |
| ☐ | Application services started normally. Functional test passed. |
| ☐ | Get-SecureBootAudit.ps1 re-run. Server shows AlertLevel = OK, MissingRequiredCount = 0. |
| ☐ | Change record closed. CMDB updated. |
| ☐ | If Domain Controller: AD replication health verified (repadmin /showrepl). |

Overhead Door Corporation — IT Infrastructure Engineering — OHDC Hyper-V Report Suite v3.10.12  —  May 2026